Work Breakdown List

Name of the task: Install Virtual Machine

Estimated No of hours: 1

Actual time spent: 30min

Notes:

Issues: had to DL plugins

Name of the task: Install Ubuntu

Estimated No of hours: 1

Actual time spent: 45min

Notes:

Issues:

Name of the task: Install Apache

Estimated No of hours: 0.5

Actual time spent: 15min

Notes:

Issues:

Name of the task: Install MySQL

Estimated No of hours: 0.5

Actual time spent: 10 min

Notes:

Issues:

Name of the task: Install PHP

Estimated No of hours: 0.5

Actual time spent: 10min

Notes:

Issues:

Name of the task: Install MySQL Workbench

Estimated No of hours: 0.5

Actual time spent: 15min

Notes:

Issues:

Name of the task: Learn MySQL Workbench

Estimated No of hours: 2

Actual time spent: 2

Notes:

Issues:

Name of the task: Design Skeleton Code

Estimated No of hours: 4

Actual time spent: 6 hrs

Notes:

Issues: PHP is new to me

Name of the task: Actual Coding

Estimated No of hours: 10

Actual time spent: 18

Notes:

Issues: Code appears to be syntactically correct yet when the code is ran. The end results do not met my expectations as to how I wanted this project to turn out.

Name of the task: Documentation

Estimated No of hours: 10

Actual time spent: 8 hrs

Notes:

Issues: